**Team 8 Bi-weekly Report 5 – 15/12/2017**

iPoorly

Team Members: Suyash Kabra, Zheng Ng, Affiq Khairuddin

Overview

Over the past two weeks, we have been working on the core development of the project. We’ve managed to complete most core functionalities for the website. There wasn’t much that happened otherwise, as the development process could be done remotely.

Meetings

**Meeting 1 (07/12/2017):**

The team met up to discuss about the website’s development progress. We shared ideas as to how we should continue with its development. We then started to work individually on our separate tasks, with Suyash leading the core development. If there were any problems throughout the development, we asked one another and solved the problem as efficient as possible.

**Meeting 2 (12/12/2017):**

We met with our client to discuss the website’s development progress. We gained an insight as to how the website design should look like, and have also clarified some doubts about the requirements. Besides that, we’ve also set the meeting times for future follow-ups.

Tasks

**Completed:**

* Completed most of the website’s core functionalities
* Met with client to discuss about possible website designs
* Initial research of website designs

**Problems we faced:**

* Finding a suitable design that fits our users
* Getting started with the design, as we are inexperienced in the field

Plan for next two weeks

We plan to refine the core features of the website. We also plan to create a simple UI that helps with our development and testing process. Besides that, we will also look into integrating the additional features that our client requested, such as the Google Maps integration and the children diary logging feature.

Team Member Contribution

**Suyash:**

I’ve led the core development of the website. I’ve managed to complete almost all, if not all of the functionalities requested by the client. I’ve actively contributed to team discussions, as well keeping close contact with the client.

**Zheng:**

I’ve help give ideas to the development process of the website. Besides that, I’ve also started doing initial research on the design. I’ve also been tasked to write this bi-weekly report.

**Affiq:**

While my team is working heavily on the core development, I’ve done further research on the front end testing of the website. I’ve researched the technologies, and have decided to use Selenium for front end testing. Besides that, I’ve also contributed to the team’s discussions and help create a Gantt chart to visualise our project’s timeline.